Minutes of FR-SE Meeting
AFNIC, October 1st 2012
Collaboration on DNS Checking Tools

Preamble : why are we all here and what are we aiming for ?

- A political objective : work on reinforcing our collaboration so as to get a leading position among TLDs on topics AFNIC and .SE are internationnally recognized for
- A technical / market objective : set a common tool as an industry standard for DNS quality checking/control so as to improve the resilience of the Internet
- An economic objective : sharing the benefits as well as financial burden of developing and maintaining such an industry standard tool

Expected outcome of this meeting: We should have at the end of this meeting clear output to report to our executives in terms of (alternative) opportunities, motivation, objectives and corresponding deliverables, costs and timelines

###### Tour de table
- .SE:
  - Patrik - 10 years working in .SE. HAd extensively used dnscheck and also involved in the development
  - Ann-Marie : Security manager at .SE. Part of the development of the Internet ecosystem. Working on gathering different tools and tests. Keen on getting more TLD’s on board. Interested in having collaboration between the two tools (dncheck and ZoneCheck)
  - Einar : Working at .SE from 2005. Worked on dnscheck in 2006 & 2007. First version of dnscheck was written by Patrik Fallstrom. Responsible for the next version.

- .FR:
  - Stephane : Managed the development of last version iteration of ZoneCheck v3.0 with DNSSEC
  - Patrick : Developer at AFNIC. Sometimes provides support for issues arising from ZoneCheck
  - Samia : Working in AFNIC from 2002. Currently working on DNSwitness
  - Xavier : Started working in AFNIC two months ago. Working on the DNSwitness project
  - Sandoche : Working in AFNIC from 2008. Participated on ZoneCheck survey with Samia
  - Mohsen : Managing the development of a generic platform for resilience of Internet. In 2012, focusing on how to use the tools developed in AFNIC automatically to check Internet.s
###### Background : where we come from
ZoneCheck and DNSCheck usage (technical context, main actors):
- Who?
- Where?
- How?

Mohsen starts with some introduction. The idea of this meeting is to develop one (or) maybe two tools that meets the needs of not only a Registry but also the whole community. Intends the tool developed being used by Professional as well as ordinary users.

At the economic front, intends to use the developed tool to sell added value services. As of now ZoneCheck is used in different environments. But at AFNIC, there is no pressure to sell ZoneCheck as a service or product.

Mohsen on explaining the agenda, expect to share AFNIC’s point of view and also obtain .SE point of view and at the end of the meeting expect to provide a scenario to the executives at both .SE and AFNIC.

Ann-Marie : Both the tools have been developed for years and has gone through multiple iterations and different iterations developed by different developers. Easier way to move forward is to develop something from the scratch.

Mohsen : Why not look at the viability of incrementing one of the tool. But iterates that the other scenarios put down in point “7” will not be excluded.

Einar : Has been working on a major rewrite of dnscheck. The rewrite plan was conceived after comparing both ZoneCheck and dnscheck (The comparison document is already available to AFNIC). Was not aware of the collaboration earlier. Thinks that the possibility of rewriting dnscheck is high and confirms that the cost analysis of the rewrite is already done by .SE

Mohsen : Asks the room not to concentrate on low level details initially but at high level details and look at how they fit into the requirements.

Samia : Should not we ask our users if they have a list of functionalities to include in the new tool.

Ann-Marie : SIDN & RIPE has dicussed with Partik during CENTR-RIPE meeting and approved
the idea of developing from scratch. Would love to pull them into the project.

Patrik : Both RIPE and SIDN are interested to contribute to the project.

Einar : SIDN has contributed to the earlier version of dnscheck and RIPE has helped to port it to develop the versioning for Redhat.

Mohsen : If a new tool is developed, have to look at the backward compatibility issues. Meantime during the development of the new too should be able to patch the current tools.

Ann-Marie : Also wants to focus on the tasks after the code is released (i.e. maintenance)

Mohsen : Trying to focus on the agenda, reiterates that AFNIC and .SE has already agreed for collaboration. It could be done by either new people (or) outsourced to a company.

Ann-Marie : Let’s proceed to the wish list.

What do we want to do together?
- Simply agree on collaboration on something around checking tools but specific topic(s) might be defined later?
- We already agree on the collaboration principle and we want to go further, by proposing concrete projects with agreed on objectives, deliverables, costs and timelines?

Mohsen : First to define to “Final objective”. Defines the objective for the collaboration is to “improve the quality of the Internet”. To further narrow the topic - “to improve the resilience of DNS”.

Ann-Marie : Adds to it - To improve the resilience of DNS for name service providers.

Mohsen : Finally coming to a conclusion about the overall objective term “Building a reference tool standard for the ecosystem” within the framework of improving the resilience of DNS. The target market for the tool is the three R’s - Registry, Registrar and Registrant. Could also be used by other entities such as DNS service providers, commercial services, DNS admin, Public authorities and academicians for publishing reports.

Ann-Marie : answers to a question that it is important to have dnscheck for users because they have around 20,000 tests done by users using the dnscheck web client.

Xavier : adds that he had used ZoneCheck extensively during his previous jobs.

Einar : answering to a query mentions that they do not have the percentage of bad zone delegations wherein Ann adds that .SE conducts a study every year and publishes a report on the zones delegated under .SE wherein she mentions that around 20% have some errors in it.

What are our main common objectives (let’s keep them high level at this stage) and how a common checking tool would help us to reach them?

The room zeroed into a list of high level criteria and tried to map the existing tools to those criteria on a 1 to 5 range.

High Level Criteria	ZoneCheck	dnscheck
Modularity, Extensibility, Hackability	2	3
Automization - Separate running of tests, evaluation of results and preparing reports (also include separate collection and aggregation of data) , Separate tests from policy, Storing results in a database	2	3
Performance - Optimization of system resources	2	4
Optimization of network resources - Obtain optimization without being resource intensive and the results obtained being reliable	1	2
Multiple points of checking - Should be able to run tests from different end points and get the results and fusion together into one result	0	0
Multiple output formats - Should be able to be used by normal users, DNS professionals and by an API / Multiple input interfaces - Should be able to be used by normal users, DNS professionals and by an API	3	2

What are the high-level criteria for a common checking tool?

high-level features, UI/ergonomics, test completeness, modularity and compliance wrt standards and BCP, maintenance/dev staffing...

Do we want to set the (de facto) standard?

Discussions:
Can we live by incrementing one tool ?

Einar – Cant improve DNSCHECK. The cost will be more on rewriting. Criteria – Modularity cannot be improved much and if modularity is not improved it will impact the performance. Same with the network issues. There are lot of optimization that could be done there and it is not possible with the current code. Didn’t have the specification of the requirements from the beginning. Biggest issues is the network ressource. Since modularity is perfect it queries the same question sevaral times.

Ann-Marie – Thinks every change to be done to existing dnscheck tool does take much time.

Mohsen – Also have the same assessment for ZoneCheck. ZoneCheck is developed in ruby. Feels it is important to use the most commonly used programming language for a tool so that it will be easy in future for anyone to understand the existing code and increment on it.

Familiar development platform :
Stephane tells the story of Ruby and C++ development for ZoneCheck

Patrik : .SE will use Perl because it is a standard platform

Ann- Marie : .SE management level would prefer perl because they have a development department which is good in .Se

Both AFNIC and .SE thinks that perl will be a good programming framework for the collaboration because for AFNIC also the registry implementation is mostly done in perl

In order to start: Strengths and Weaknesses analysis for each tool (ideally against the criteria above)

Benchmarking, cross-fertilization: What ‘tool A’ has and ‘tool B’ has not but MUST/SHOULD have?

Now analysing the points
Einar and Patrik - Multiple check points is doable with dnscheck

Ann-Marie : will have trouble to convince management to use a platform which is not in their know-how. To continue with Perl they have	skill + support + service provider with OpenDNSSEC. Will try to get AFNIC into OpenDNSSEC initiative. Would like AFNIC to be part of OpenDNSSEC collaboration.

Stephane : Why to develop from scratch if there is no new features

Einar : Hit the wall with dnscheck. Cannot add new features without rewriting. Not faster, modular etc. without rewrite. Network part is the important	one. Could be optimal if it is rewritten. Budget for rewrite is not good enough. Documenting dnscheck during the whole year. Now the documentation is there it will be easy for coding .

Ann-Marie : Mentions that the developer who is involved in this project has envisioned the coding part will take around 400 hours.

Mohsen : Tendancy to develop from a scratch. .SE will continue even if AFNIC joins. 400 hrs will not take into account all the high level requirements we have discussed.

Ann-Marie : 400 hrs will be the time to start from scratch and have the same functionality as it is in the dnscheck

Moving forward : Overview of our options for a common project
- Possible scenario description and assessment:
  - Take ‘DC’ & complement it from (best of) ‘ZC’?
  - Take ‘ZC’ & complement it from (best of) ‘DC’?
  - Keep maintaining DC & ZC (with cross-fertilization)?
  - Build a new tool from scratch and bear in mind all what we can do together?

Framework for assessing the possible scenarios (benefits, costs - immediate/defered - , risks)
Out of the 4 scenarios (a,b,c &d), the room decided to ponder further only on “a” and “d”

	All of DC + Best of ZC and new features	New product from Scratch
> Evaluation criteria
Benefits	- Shorter time to Market	- you can fulfill the entire wishlist :-) / - more chance to set the reference for the industry/ecosystem / - Having competences for all parts of the project (without relying on parts/code from ZC or parts from DC which are old or not good enough) / - better image for the collaboration and symmetry of contributions from the beginning / - ease of integrating nex contributors (spec + dev)
Feasibility	- Jul 2013, dnscheck-reloaded R-1.0 non-regression (and better perf) / - Oct 2.0 + 1 set of new features	- Dec 2013, New R-1.0, non regression (functionality), with MUCH better perf (+50% at least) / - Feb 2014 : 2.0 + the same set of new features
Costs - upfront	1.0 - Moderate: having something running already, there’s a choice on what to integrate : 2 p.m (spec + overhead) + 2 p.m dev/improvement) / 2.0 : 1 p.m (with multiple checking points feature included) / ⇒ 5 p.m: 50 k€	1.0 6 p.m (2 p.m (spec + overhead) + 4 p.m. devel) / 2.0: 0.5 p.m (with multiple checking points feature included) / ⇒ 6.5 p.m: 65 k€
Costs - deferred	- Maintenance is getting quite costly (8h/month in average at .SE) and might grow if new features and perf improvement are implemented	It must/should be lower
Risks	- redo this exercise in 2 years time (stuck) / - competition from somewhere else	- Time to the market with a new tool / - Risk of waiting too long before having a new running tool
> Assesment vs. Objectives
Strategy	3	5
Market/Tech	3	5
Economic	5 - 2	2 - 5

- What scenario do we recommend? why?
- Budget/resources, deliverables, rough timeline, mutualization/sharing options based on the recommended scenario

Discussion:

Ann-Marie : For ressources she has already applied for it. If there is a decision to rewrite dnscheck. .SE continue to develop and AFNIC will support by testing.

Mohsen : In that case AFNIC will have involvement in the case of finance, testing, specification, promotion and maintenance. Wht we dont know today is maybe the cost and will roughly estimate it. Whatever scenario is taken, it should be done from scratch.

Ann-Marie : Answering to the time frame envisioned, It is possible to have regression tool in 1 year from scratch in December 2013

Who will do what ?

Mohse, : Talking about the timeline for decision to be made, he would prefer start working on the spec before december so that development could be started from Janvier 2013.

Ann-Marie : Not possible to start anything before november.

Mohsen : Wants to have the document (an executive summary of the discussion and decision made during the meeting) to be send to the management by Oct. 9Th

Tour de table on what each on thinks about the two scenarios from AFNIC (Since at .SE end all of them had already made up their mind for scenario 2)

Fabien : Goes for Scenario 2 because his background of software development pushes him to that scenario
Stephane : Cannot comment since he feels that the estimates made on the cost of development and maintenance can always be not true
Patrick : Will move for scenario 2 even though he is not convinced much on developing from the scratch.
Samia : Is afraid about the dissymetric agreemnt between AFNIC and IIS, if we start with a tool based on DNSCheck. Morevover, I see the eagerness of IIS to go on with development, but I don't see it from AFNIC. One of the reson why we are getting rid of ZC now is that we couldn't put ressources to maintain it. However, writing from scatch a new toll means going back through bugs from scratch also.
Xavier : Rewriting from scratch is hard but politically will go for scenario 2
Sandoche : Given with the options on the table incrementing dncheck and develop from the scratch will go to scenario 2
Mohsen : Go for scenario 2.

Expected Outcome : Synthetic document for Executives
(scenarios, recommendations, plan)